Champion AMS

Project Handoff, Status and Memory Export

Automated Management System for Champion Fine Tooling Corporation

Prepared for: Ayzhiedy Jee D. Reyes (z), Cayper Tech, BSCS CS41S2, TIP Quezon City

Repository: github.com/zed2608/Champion-Management-System, working branch refactor/industrial-hardening

Last synced: 19 October 2026, 03:48 UTC (sync 1)

This document is a living file. It is updated in place each time work changes in the project, until the Claude Pro plan ends. Section 9 is the copy-paste memory export. Section 8 tells the next AI exactly what to read and attach.

# Contents

If the contents list looks empty, right-click it in Word and choose Update Field.

# 1. Status at a glance

| Area | State on 19 October 2026 |
| --- | --- |
| Diagnostic audit and master prompt | Done (18 Oct). Files in the project folder champion/. |
| Phase 0: audit report and doc-sync | Done, commit 06cf783 (plus Profile crash fix ed0b315). |
| Phase 1: database layer | Done: pool, canonical schema, migration, triggers, grants, stock ledger, validators, O(1) tool cache. |
| Phase 2: services and RBAC | Done: steps a–b (c92863b) and c–g, then a fix round (c1307c0, 53878a5). |
| Inventory "Could not update" bug | Fixed (text-vs-number ID). Regression test added. Error codes and logs\app.log added. |
| Phase 3: fault tolerance | Done: scanner, backup/restore, 15-min timeout, paging, thread cleanup, SQL out of screens. |
| Automated tests | 395 pass (real exit code 0) at the end of Phase 3. |
| Hand tests on z's PC | Not done yet. No hand-test results have been reported for any phase. |
| Phase 4: Panel-Awe features | Not started. Prompt is written and ready to paste (section 4). |
| Phase 5: UI revamp | Not started. |
| Phase 6: cleanup and release | Not started. |
| Aiven password rotation | Unconfirmed. z said they would do it; no confirmation in the conversation. |
| Branch pushed / PR / merge | No. All work is committed locally only; nothing pushed. |
| Manuscript revisions (Ch. 1–5, manual) | Not done. Spots to change are listed in docs/DOC_SYNC.md. |

How we work (the workflow): Claude in this project reads the repo and the manuscript, writes prompts, and reviews results. z pastes those prompts into Claude Code inside VS Code on their own PC, where the code actually changes. Claude Code then writes a summary, z pastes it back here, and Claude reviews it and writes the next prompt. This is the same method z used for their thesis project.

# 2. The system and its context

## 2.1 Client and problem

- Client: Champion Fine Tooling Corporation, Valenzuela City, Metro Manila. Founded in 1973 by Mr. Aaron Ching Tan (52 years). Precision machining, sheet metal fabrication, machine building, automation design, custom metal parts, CNC laser and waterjet cutting, engineering consultations.

- Scale: nearly 200 employees and 2,000+ precision tools and machines, excluding consumables.

- Point of contact: Mr. Augie I. Reyes / Augie Ignacio, Mechanical Specialist/Supervisor (shop-floor deep-dive on 15 November 2025).

- Problem: a 100% manual paper logbook. Machinists have oily hands and skip writing to avoid soiling it. Result: unrecorded borrowing, "phantom inventory" (a misplaced caliper caused a 45-minute rush-order delay), long queues, guesswork when buying tools, no real-time visibility.

- Losses: about 2 tools lost per month at ₱5,000 each = ₱10,000/month (₱120,000/year), plus 30 min/day of wasted logging across 5 staff at ₱60/hour = ₱10,689/year.

- Goal: an unalterable digital audit trail for ISO audits and a Decision Support System for upper management (the professor required that every group "help the company decide or improve the operations, not just a pure inventory system").

## 2.2 Architecture and stack

- Target deployment (manuscript): strictly offline LAN desktop app, Windows 11 64-bit, Core i7 / 8 GB RAM, shipped as a .exe on a portable drive. No cloud, mobile, SMS or email.

- Actual deployment found in the repo: the committed .env pointed to an Aiven cloud MySQL host. The refactor now develops on a local MySQL 8.0 copy; z plans to move real data to a LAN server.

- 3 tiers: Presentation (CustomTkinter 5.2.2 + 1080p webcam), Logic (Python 3.11 services), Data (MySQL 8.0).

- Libraries: Python 3.11, CustomTkinter 5.2.2, mysql-connector-python, MySQL 8.0, OpenCV 4.13, pyzbar 0.1.9, bcrypt 5.0, Pillow 12.2, Matplotlib 3.10, NumPy 2.4, qrcode, python-dotenv, tkcalendar, babel, pytest.

- Core algorithms: (1) O(1) hash-table tool cache for QR lookups; (2) bcrypt salted password hashing (RA 10173 Data Privacy Act); (3) ABC analysis, A = top 20% of tools by usage, B = next 30%, C = last 50%.

## 2.3 Users and roles

| Role | What they can do |
| --- | --- |
| Administrator | Everything: user and role management, projects, maintenance resolution, backups and restore, reports, relink/unlink tags, audit verification. |
| Staff | Issuance and retrieval, tag printing, tagging untagged tools, read-only inventory, read-only Project Management, own history and profile, support tickets. |
| Worker | No login and no password. Identified only by a printed QR ID badge scanned at the issuance station. |

## 2.4 The 10 modules

- Security: bcrypt login, 3-strike lockout, 15-minute inactivity logout with 30-second warning, blocked login for archived/locked/inactive accounts.

- Role Management: registration, race-safe auto Employee IDs, privacy-masked QR badges, warn-but-allow duplicate names, last-Admin protection.

- Products & Inventory (with integrated Tagging): paged catalog, QR stickers on matte paper, batch tag printing, Needs Tag / Already Tagged filters. (The separate Tagging screen was removed on 18 Oct.)

- Project Management: state machine Pending → Approved → Ongoing → Completed, plus Declined/Cancelled, then Archived. Admin-created projects are auto-approved. Locks once tools are issued.

- Issuance & Retrieval: "Digital Cart" with webcam scanning, one locked transaction per issue/return, 4 dates snapshotted, mandatory condition details for non-Good returns, maintenance ticket created inside the return.

- Tracking & Accountability: deployment logs, activity logs, audit trail (tamper-evident chain is Phase 4).

- Maintenance: resolve damaged/lost tickets without inflating stock, restore archived records to their previous status, hardened .sql backup and restore.

- Reports: 7 PDF reports counting units, not rows: ABC Analysis, Tool Usage, Employee Activity, Project Allocation, Damage & Loss, Low Stock, Overdue.

- Search: per-table search boxes, capped at 64 characters, with % and _ escaped, returning to page 1.

- Profile & Help: personal info, badge reprint, history; on-screen manual, FAQs and support tickets through services.

## 2.5 Evaluation and finance figures (from the manuscript)

- ISO/IEC 25010 (10 IT + 10 non-IT, 5-point Likert): Functional Suitability 4.48, Security 4.25, Maintainability 4.16, Usability 4.09, Reliability 3.96 (lowest; non-IT 3.76, "Fairly Agree"), overall 4.19.

- Cost-benefit: total cost ₱130,689.00; annual benefit ₱111,085.65; ROI 85%; payback 14 months.

- SE2 defense recommendations: server-side RBAC; exception handling, pagination and input limits; weekly off-site .sql backups; bi-weekly ABC-guided audits of Category A tools; future local Wi-Fi intranet web app.

- Quality plan (Assignment 5.0): Six Sigma target 3.4 DPMO; <1.0 s QR scan; DOE Run 4 optimal (matte sticker + 1080p webcam + async threading); run chart stabilised at 0.68–0.90 s after Day 6; control chart Seven Run Rule on Days 4–10 (smudged lens, fixed Day 11); Ishikawa fishbone.

# 3. What we have done

## 3.1 Timeline of this project (18–19 October 2026)

| When (UTC) | What happened |
| --- | --- |
| 18 Oct 10:21 | z posted the master prompt, the 5 required analyses, file checklist, plans and memory list, with the SE2 manuscript PDF, User's Manual PDF and Work Plan PDF. |
| 18 Oct 10:27 | z clarified the workflow: Claude writes prompts, z runs them in Claude Code in VS Code. No direct code changes or PR from this project. |
| 18 Oct 10:31 | Delivered champion-audit-findings.md (diagnostic findings with line numbers, about 20 doc-vs-code mismatches) and champion-master-prompt.md (repo-specific, 7 phases). Flagged the committed .env with the Aiven password. |
| 18 Oct 10:36 | Delivered run-in-vscode-guide.md (step-by-step setup and run on Windows). |
| 18 Oct 11:16 | Claude Code finished Phase 0 (06cf783: docs/AUDIT_REPORT.md, docs/DOC_SYNC.md) and fixed the Profile crash (ed0b315). Claude answered its 3 questions (Python 3.11, decision defaults, go ahead with Phase 1 on local DB only). |
| 18 Oct 12:01 | Claude Code finished Phase 1 (107 tests). Claude answered: Tagging sidebar entry, start Phase 2 with Issuance first, remove the INTERVAL 8 HOUR hack. |
| 18 Oct 13:03 | Phase 2 a–b done (c92863b, 139 tests): locked issue/return transactions, 4-date snapshot, ticket inside return. |
| 18 Oct 14:09 | Phase 2 c–g done (243 tests): friendly errors, Maintenance/Inventory services, project state machine, @require_role everywhere, quantity-based reports, ABC 20/30/50, Tagging route. |
| 18 Oct 15:00 | z reported 5 problems (Inventory "Could not update", missing tkcalendar, no project selectable, checkbox, Tagging). Fix round c1307c0 (281 tests). Tagging screen removed. Claude Code's exploratory script edited the real "nails" row (restored; 19 audit lines remain). |
| 18 Oct 15:14 | DOC_SYNC updated for the Tagging removal (53878a5). New rule: never run scripts against champion_db. |
| 18 Oct 15:18 | Inventory error still failing on z's PC. z was leaving for about an hour, so Claude wrote an unattended prompt: Part A fix the bug, Part B do Phase 3. |
| 18 Oct 16:44 | Claude Code finished Part A (root cause found and fixed) and Phase 3 B1–B6 (395 tests). Claude wrote the Phase 4 prompt and a hand-test order. |
| 19 Oct 03:41 | z asked for this handoff document and memory export because the Pro plan ends tomorrow. |

## 3.2 Phase 1: database layer (done)

- db/pool.py, db/errors.py: thread-safe pool, auto-reconnect, +08:00 time zone and strict mode on every checkout, one retry on deadlock, READ COMMITTED transactions, non-blocking "Database offline – retrying" banner. Uses 127.0.0.1 (the localhost lookup cost about 2 s per connection on z's PC).

- db/schema.sql, db/migrate.py, db/triggers.sql: one canonical schema; re-runnable migration that refuses to run without a fresh verified backup and refuses Aiven hosts; triggers for project status, date and requirement locks, the four-date rules and undeletable history.

- db/grants.sql, db/apply_grants.py: separate Staff and Admin MySQL accounts, no secrets in git.

- services/stock_ledger.py, services/validators.py, services/tool_cache.py: locked stock changes, shared input checks, the real O(1) tool cache.

- Runtime schema changes removed from all screens; old scripts moved to db/legacy/; seed_admin.py no longer hard-codes a password; docs/DATABASE.md has an ERD from the real schema.

- Found and fixed: views/tagging.py had 3 unresolved merge conflicts; inventory.py was reverting stock columns to FLOAT every time it opened.

## 3.3 Phase 2: services and access control (done)

- services/issuance_service.py: each issue and return is one locked transaction that re-checks at commit; nothing is saved on failure. The last-unit race and the project-quota race are closed (tests prove both).

- Four dates are snapshotted from the server clock at issuance. Overdue uses the saved due date. The receipt shows the server issuance time.

- Returns: condition details required for anything not Good; maintenance ticket created inside the same transaction; one success message.

- Friendly messages for every database trigger error; no raw driver text on screen.

- Maintenance: resolving a ticket no longer inflates stock; tools cannot be archived with units out or in maintenance; Condition is read-only in Inventory; manual flags take units out of stock.

- Projects: every status change goes through the state machine and refuses a stale screen; edits keep Fulfilled flags; restore returns the previous status; Declined is a real status; Admin-created projects are auto-approved.

- Access control: every service function re-checks the caller's role in MySQL (a test fails the build if one lacks a guard); login refuses archived/locked/inactive; failed-attempt counter always saved; "Forgot username/password" gives identical replies and never shows an ID; Workers have no password; race-safe Employee IDs; last active Admin cannot be archived or demoted; Staff dashboard feed goes through a database view.

- Reports, Dashboard and Tracking count quantities, not rows. ABC splits 20/30/50 by rank, keeps archived tools in historical totals, and a tool never issued in the period is always C.

## 3.4 Fix round and the Inventory bug (done)

- tkcalendar and babel added to requirements.txt, plus a test that fails if any imported package is missing.

- Issuance now explains why no project is selectable (for example "'project 2' ended on 2026-09-14"). That project was correctly blocked; test with a project whose end date is in the future.

- Inventory checkbox is intentionally disabled for untagged tools; the hint now says so.

- Separate Tagging screen removed; tagging lives inside Inventory. Staff can tag an untagged tool; only Admin can relink or unlink.

- Root cause of "Could not update": clicking a row passed the item number as text ('1') but the lookup expected a number (1). The generic handler hid the crash. The same bug hit Archive, Restore, Save Tag and Unlink. Fixed in the permission layer, so every module is protected. A regression test clicks z's exact row.

- Unexpected errors now show a short code such as (ERR-INV-0417) KeyError: '1'; the full detail goes to logs\app.log (rotating, git-ignored).

## 3.5 Phase 3: fault tolerance (done)

| Step | Result |
| --- | --- |
| B1 Scanner | One shared non-blocking scanner for login, issuance, retrieval and inventory: camera probing, reconnect after unplug, 2-second repeat filter, glare retries, camera released on close. Working camera saved in scanner_config.json. |
| B2 Backup/restore | Password off the command line; any failed dump is a failure; .sql.part until verified; SHA-256 checksum stored. Restore checks the file, takes an automatic safety backup to backups\before_restore_…sql, and keeps backup history. |
| B3 Inactivity | 15 minutes idle with a 30-second warning, set by CHAMPION_IDLE_MINUTES in .env. Answering "No" to logout no longer kills the timers. Deadline-based, so a sleeping laptop cannot stretch the session. |
| B4 Paging | Every table loads one page from the database ("Showing 1-25 of N", Next/Prev, Rows selector) and reuses row widgets. Reports are paged on screen only. Sorting always ends with the row id. |
| B5 Cleanup | Worker threads hand results back through a queue; timers cancelled when a screen closes; charts closed; late results to a closed screen are ignored. |
| B6 SQL out of screens | Help editor, tickets and backup-log writes go through services with role checks. No screen writes SQL any more. Help content seeds only when its tables are empty. |

Bugs caught along the way: the B2 commit had replaced the Maintenance "Issues" loader (repaired in B4); two restores in the same second could overwrite each other's safety copy; a SQL comment swallowed a FROM clause in Issuance history.

## 3.6 Decisions made and approved

| Topic | Decision |
| --- | --- |
| Python version | 3.11 (matches the manuscript). PyQt5/PyQt6 removed from requirements; python-dotenv and qrcode pinned; pytest added. |
| Staff and projects | Staff get read-only Project Management. Staff drafting is off (the manuscript says Admins draft). |
| Inactivity | 15 minutes (code changed from 5). |
| ABC split | A = top 20% by usage, B = next 30%, C = last 50% (Ch. 1–3). Ch. 5 "top 70%" is a manuscript typo. Never-issued tools are C. |
| Project workflow | Pending → Approved → Ongoing → Completed, plus Declined/Cancelled, then Archived. Admin-created projects auto-approved. Old Declined rows show as Cancelled. |
| Workers | Stay blocked from login; the manual's "Worker Identification via QR logs you in" gets revised. |
| Manual ID entry | Typing an ID stays as a fallback for broken cameras; FAQ gets revised. |
| 4-date rule | Start ≤ End (hard); Issuance ≤ End (hard, server time); Retrieval ≥ Issuance (hard); Issuance before Start allowed as "early staging". A literal Issuance ≤ Start rule would block every top-up issuance. |
| Lost units | Leave quantity_total; quantity_lost is a running count. |
| Tool condition | Display-only flag from open tickets; one damaged unit no longer blocks the others. |
| Unit rows | Equipment = one row per unit; consumable = one row with its exact quantity; partial return splits the row. |
| Tagging | Separate module removed; tagging is inside Inventory (manuscript Scope already says "with integrated Tagging"). |
| Safety rules | Work only on refactor/industrial-hardening; never push, rewrite history or touch main; never connect to Aiven or write to champion_db; use throwaway databases; commit by file name only; never stage .env; run the full test suite with the real exit code before each commit. |

# 4. What is not done yet, and the plan

## 4.1 Open items that need z

- Change the Aiven database password. The old one is public on GitHub in the committed .env and in .env.example comments. Then make the repo private or scrub the history.

- Run the hand tests on your PC (section 4.2). Every result so far is from automated tests; nobody has clicked through the app.

- Edit the Help guide that still says "5 minutes" to say 15 (as Admin, once), or delete it so the new text re-seeds.

- Confirm the Python 3.11 `.venv` rebuild (close old app windows, Remove-Item -Recurse .venv; py -3.11 -m venv .venv; .venv\Scripts\pip install -r requirements.txt). Claude Code had built .venv311 as a stopgap.

- Move real data from Aiven to the local/LAN MySQL, shifting timestamps by +8 hours (Aiven stored UTC). The columns are listed in docs/DATABASE.md. z said they would do this themselves after Phase 1.

- Paste the Phase 4 prompt into Claude Code after filling the first line with your hand-test results.

## 4.2 Hand tests still to run (in this order)

### Phase 3 list (most recent)

- Inventory Update: click "nails", press Update with nothing changed. It should close with no error. If not, send the ERR-… code and the last lines of logs\app.log.

- Paging: Inventory, Tracking, Maintenance and Issuance history show "Showing 1-25 of N" with Next/Prev; Rows = 10 updates; search returns to page 1; editing keeps the page.

- Backup: Maintenance → Backup & Restore → Browse → Run Backup Now. A .sql appears, no .part left, history shows "Success" with a checksum.

- Restore: log out other PCs, restore that backup. Confirmation, then a message naming the safety copy. A cut-off or random .sql must be refused.

- 15-minute timeout: set CHAMPION_IDLE_MINUTES=1 for a quick check. Warning with 30-second countdown, then logout; "Stay Logged In" works; Logout → No keeps clock and timeout working. Set it back afterwards.

- Webcam: Issuance → Issue Tools → Scan, hold a sticker: Tag ID fills once and the window closes. Cover/unplug mid-scan: "Camera disconnected. Reconnecting…" then a clear message. No camera: "Camera not found…". Camera in use: "…in use by another program".

- Shared tag: give "nails" a tag another tool already has; it should refuse in plain words (never tested).

### Still pending from earlier phases

- Issuance & Retrieval (Phase 2 a–b list): create a project with a future end date, issue 2 units (one success message, receipt in Manila time), return 1 as Damaged with no details (refused) then with details; check the ticket in Maintenance and that the tool shows 2 available of 5, not 3.

- 24-step list (Phase 2 c–g): Role Management 1–7, Projects 8–13, Inventory 14–17, Maintenance 18–22, Tagging/Reports 23–24 (step 23 is now inside Inventory). Shortest useful subset: 4, 5, 7, 10, 12, 13, 16, 18, 19, 24. Step 20 (resolve Damaged and add a new unit) has an unclear expected result; record it as a failure if the total does not match shop-floor sense.

## 4.3 Upcoming phases

### Phase 4: Panel-Awe features (next; prompt ready)

- Tamper-evident audit chain (services/audit_chain.py): stop the 10,000-row pruning and archive instead; prev_hash/row_hash SHA-256 chain inserted under a lock; triggers reject UPDATE/DELETE on system_logs; session ID per login; Admin "Verify Audit Chain" button in Tracking; result and head hash in the Tracking PDF. Goes first because the manuscript claims an "unalterable" log.

- Wear and maintenance forecast (services/wear_forecast.py): quantity-weighted deployed hours from the 4-date snapshots; service_interval_hours and last_serviced_at; damage rate; "due in N days" from 30-day use; flag >90% of interval or >2σ damage rate. NumPy only.

- Anomaly and bottleneck detector (services/anomaly.py): log blocked attempts in issuance_attempts; z-score/IQR on damage and loss per project, client, worker; Category A tools blocked more than stock; overdue clusters; plain recommendations ranked by peso impact, always with the numbers.

- Admin dashboard cards: last backup age (7-day warning), audit-chain status, top 5 wear forecasts, top 5 recommendations, loaded in a worker thread. Staff do not see them.

- PDF sections for wear and anomalies using the same queries as the screen.

- Optional: savings KPI against the ₱10,000/month baseline.

Every feature needs a re-runnable migration, unit tests with fixed fake data, @require_role guards and the # [PANEL-AWE] tag. Claude Code must stop with a plain summary, a hand-test list and a "how to demo this to the panel" list (3 steps per feature).

### Phase 5: UI revamp

- ui/theme.py: high-contrast dark industrial theme (bg #0F1115, surface #1A1D23, text #F5F7FA) with light fallback; 16 px body, 20 px tables, 28–40 px KPIs; Okabe–Ito colour-blind-safe status colours always with icon and label; WCAG AAA (≥7:1) contrast checked by script, results in docs/UI.md.

- Touchless kiosk mode for Issuance & Retrieval: full-screen split view, live camera inside the window with QR bounding box (green OK / red reject), worker card, project, big +/− cart, 4-date panel; winsound.Beep 1000 Hz OK / 400 Hz error; ui/toast.py non-modal toasts replacing message boxes on the scan path; USB keyboard-wedge scanner still works.

- Executive dashboard: non-blocking KPI cards: ABC donut, overdue countdown, utilisation %, ₱ value at risk, savings vs baseline, wear top 5, recommendations, backup age, audit status; reuse figures instead of recreating them.

### Phase 6: cleanup and release

- Untrack .env, remember_config.json, __pycache__/; update .gitignore; z rotates the password and scrubs history (Claude Code must not rewrite history itself).

- Delete spy.py, _test.py, scripts/fix_thread_dates.py (hard-coded C:\Users\… path).

- Final requirements.txt; README.md for offline LAN MySQL setup; PyInstaller spec for the .exe.

- docs/CHANGELOG.md mapping every change to an ISO/IEC 25010 attribute (Reliability first) for the Chapter 4/5 revision.

### After the code: academic and deployment

- Push the branch, open a PR, review and merge into main (z decides when).

- Revise the manuscript and User's Manual using docs/DOC_SYNC.md (sections D–J and the Tagging list: Figs. 13–16, 97, 118, manual Tagging page, Admin Quick Start, sidebar/module figures, DFD/use-case diagrams).

- Re-run acceptance testing aimed at Reliability (3.96; non-IT 3.76), then finalise Chapters 4 and 5.

- Shop-floor deployment and staff training with Supervisor Mr. Augie I. Reyes; weekly off-site .sql backup routine; bi-weekly ABC audits of Category A tools.

# 5. Analysis: where the project stands

## 5.1 Strengths now

- The two defense weaknesses (UI-only RBAC; freezes on heavy queries) are fixed in code, with tests: server-side role checks on every service, and paging plus non-blocking threads everywhere.

- Data integrity is far stronger: locked transactions, rollback, canonical schema, triggers, no cascade deletes of history, quantity-based reports. The O(1) cache the manuscript describes now actually exists on the scan path.

- Reliability, the lowest ISO score, has concrete evidence to cite: 395 automated tests, crash-safe backup/restore with checksums, camera reconnect, error codes with a log file.

- Every change is tagged and documented (AUDIT_REPORT, DOC_SYNC, DATABASE, KNOWN_ISSUES), which makes Chapter 4/5 revision easier.

## 5.2 Risks and how to handle them

| Risk | Why it matters | What to do |
| --- | --- | --- |
| Public database password | The Aiven login is public on GitHub. Anyone can read or wipe the live data. | Rotate it now; make the repo private or scrub history; Phase 6 untracks .env. |
| No hand testing yet | All verification is automated. Camera, dialogs, printing, PDF export, paging look and the real 15-minute wait are unverified on a real PC. | Run section 4.2 before Phase 4 changes more screens. |
| Cloud vs "offline LAN" claim | The manuscript says strictly offline; the live system used a cloud DB. A panelist can spot this. | Finish the LAN migration (+8 h shift) or revise the wording. |
| Audit log still erasable | Until Phase 4, the log is not tamper-evident, contradicting "unalterable" and ISO claims. | Do Phase 4 step 1 first. |
| Nothing pushed | All commits live only on z's PC. A disk failure loses the work. | Push the branch to GitHub (after rotating the password) or back up the folder. |
| Manuscript drift | About 20 doc-vs-code mismatches, plus new decisions (Tagging removed, 15 min, ABC split, workflow). | Work through docs/DOC_SYNC.md before the defense. |
| Plan ending | The Pro plan ends tomorrow and the weekly limit is near 75%. | Prioritise: rotate password, hand tests, Phase 4 step 1 (audit chain). Use this document to continue elsewhere. |
| Untested edge case | A tag shared with another tool was never tested on Update. | Hand-test it (4.2 step 7). |
| Old local data | The "nails" row was edited by a script once (restored), leaving 19 extra audit lines. | Keep them; they show the log cannot be edited. |

## 5.3 Suggested priority if time is short

- Rotate the Aiven password (5 minutes, highest risk).

- Hand-test steps 1, 3, 4 and 6 of the Phase 3 list plus the Issuance issue/return check.

- Paste the Phase 4 prompt; if limits run out, ask only for step 1 (audit chain).

- Push the branch to GitHub so the work is safe.

- Phase 5 and 6 and the manuscript revision can continue with any AI using section 8.

# 6. Files and reports

## 6.1 Files in this project's shared folder

| File | What it is |
| --- | --- |
| champion/champion-handoff.docx | This document (kept in sync). |
| champion/champion-master-prompt.md | The repo-specific master prompt for Claude Code: role, rules, repo map, 5 analyses, Phases 0–6, acceptance checklist. |
| champion/champion-audit-findings.md | Diagnostic findings at commit aa3e305 with line numbers: database, validation/RBAC, happy/unhappy path, audit trail, UI, and the doc-vs-code mismatch table. Copied into the repo as docs/AUDIT_FINDINGS.md. |
| champion/run-in-vscode-guide.md | Step-by-step guide to run the repo in VS Code on Windows 11, with a common-errors table. |
| champion/handoff-src/build-handoff.js | Script that regenerates this document. |
| ANDAL_REYES_TALASTAS_FINAL PROJECT DOCUMENTATION.docx.pdf | SE2 manuscript, 309 pages, Ch. 1–5 and appendices. ERD on PDF page 109 (Fig. 92); algorithms pp. 174–178 (Figs. 129–132); recommendations around p. 266. |
| uploads/hearth/24ff798f-… (PDF) | Champion Fine Tooling User's Manual, 59 pages. |
| uploads/hearth/52501c4a-… (PDF) | Work Plan, 1 page (52-activity Gantt, Jul 2025–Jun 2026). |
| uploads/hearth/889311c2-… (PNG) | Screenshot: Issue Tools window showing "No projects needing tools". |
| uploads/hearth/2bfbcff3-… (PNG) | Screenshot: Manage Item PID 1 "nails" with the "Could not update" dialog. |
| .notes/inputs.md | Notes describing the input files. |

## 6.2 Files Claude Code created in the repo (branch `refactor/industrial-hardening`)

| Path | Purpose |
| --- | --- |
| docs/AUDIT_FINDINGS.md | Copy of the findings file (added by z). |
| docs/AUDIT_REPORT.md | Phase 0 audit by area with severity and fixes; root cause of the Inventory bug. |
| docs/DOC_SYNC.md | Every doc-vs-code mismatch and decision; manuscript spots to change (sections D–J; Tagging list). |
| docs/DATABASE.md | ERD from the real schema; quantity rules; Aiven +8 h column list. |
| docs/KNOWN_ISSUES.md | Things only z can verify by hand. |
| db/pool.py, db/errors.py | Connection pool, transactions, friendly errors. |
| db/schema.sql, db/migrate.py, db/triggers.sql | Canonical schema, safe migration, database rules. |
| db/grants.sql, db/apply_grants.py | Staff and Admin MySQL accounts. |
| db/legacy/ | Retired schema/patch scripts. |
| services/stock_ledger.py, validators.py, tool_cache.py | Locked stock changes, input rules, O(1) cache. |
| services/issuance_service.py, project_service.py and other services | Business logic with @require_role. |
| Scanner service, paged-table widget, backup/restore and help services | Phase 3 (exact file names are in Claude Code's commits). |
| tests/ | pytest suite, 395 tests at last run; DB tests use throwaway databases. |
| logs/app.log | Rotating error log with error codes (git-ignored). |
| scanner_config.json | Remembered working camera (local). |
| backups/ | Verified backups and pre-restore safety copies (git-ignored). |

Commits named in the conversation: ed0b315 (Profile fix), 06cf783 (Phase 0), c92863b (Phase 2 a–b), c1307c0 (fix round), 53878a5 (DOC_SYNC Tagging). Phase 1, Phase 2 c–g and Phase 3 were committed step by step; their hashes were not reported.

## 6.3 Paste-ready prompts written in this project

- Master prompt (champion-master-prompt.md).

- Reply for Claude Code after Phase 0 (Python 3.11, decision defaults, Phase 1 rules).

- Reply after Phase 1 (Tagging entry, Phase 2 order a–g, stop after a–b).

- Reply after the Issuance hand test (counting fixes, ABC, auto-approve, friendly errors).

- Reply after the Phase 2 hand test (decisions, Phase 3 order).

- Reply after retest (Tagging removal approved, no scripts on champion_db, Phase 3).

- Reply for "Inventory update still fails".

- Unattended prompt: Part A Inventory fix + Part B Phase 3 (used successfully).

- Phase 4 prompt (not yet sent): audit chain, wear forecast, anomaly detector, dashboard, PDF, optional savings KPI.

## 6.4 Earlier academic files (from z's own list)

| File | Course | Contents |
| --- | --- | --- |
| Andal_Reyes_Talastas_Work Plan - Sheet1 (1).pdf | SE1/SE2/PM3 | Original 52-activity work plan Gantt chart. |
| Gantt_Chart.csv | PM3 Assignment 3.0 | 20-week (Jul–Nov 2026) weekly schedule. |
| Project Management Proposal.pptx.pdf | PM3 / SE2 | 36 slides: PM proposal (1–22) and SE2 defense (23–36). |
| CayperTech_Project Proposal.pptx (1).pdf | PM3 Assignment 3.0 | 19-page Cayper Tech PM proposal deck. |
| Assignment_3.0_Written_Proposal.pdf | PM3 Assignment 3.0 | Full 19-section proposal and presentation script. |
| Project Quality Management.ppt | PM3 reference | Ch. 8 deck: Six Sigma, DMAIC, 7 basic quality tools. |
| Assignment_5.0_Quality_Plan.docx | PM3 Assignment 5.0 | Quality objectives, metrics, QA/QC plan, DOE table, critical analysis. |
| Assignment_5.0_Quality_Charts.xlsx | PM3 Assignment 5.0 | 14-day QR scan run chart and Seven Run Rule control chart. |
| image_8c89fe.png (Mermaid) | PM3 Assignment 5.0 | Peer-review QA flowchart and Ishikawa fishbone diagram. |

# 7. Features and limitations

## 7.1 Feature list (after Phase 3)

- Touchless worker identification by QR badge; Staff/Admin bcrypt login with lockout and 15-minute idle logout.

- Webcam Digital Cart with a shared non-blocking scanner (reconnect, debounce, glare retries) and typed-ID fallback.

- ACID issue/return with row locks, quotas and 4-date snapshots; automatic maintenance tickets on non-Good returns.

- Project state machine with hard locks after issuance.

- Server-side RBAC on every service plus restricted MySQL accounts and triggers.

- 7 PDF reports including ABC 20/30/50; quantity-based counting; archived tools kept in history.

- Paged tables everywhere; non-blocking threads; friendly errors with codes; logs\app.log.

- Verified backups with SHA-256 and safe restore with automatic safety copy.

- QR badge and sticker generation, batch tag printing, help editor and support tickets.

## 7.2 Limitations (current and by design)

- Windows desktop only; no web, mobile, macOS or Linux build; no SMS or email notifications (by design).

- QR only, no RFID (Fig. 97 to be revised).

- Audit trail is not yet tamper-evident and still prunes at 10,000 rows (Phase 4).

- No wear forecast, anomaly detector, kiosk mode, dark theme or executive KPI dashboard yet (Phases 4–5).

- No .exe build, README or final cleanup yet (Phase 6); .env still tracked by git.

- Search is per table, not one global search screen.

- Reports are paged on screen only, because rankings, charts and PDF need the whole result.

- Old Declined projects show as Cancelled; Staff cannot draft projects.

- Multi-terminal LAN behaviour is proven by automated tests, not yet on real networked PCs.

- Needs MySQL client tools (mysqldump, mysql) on PATH for backup/restore, and the VC++ 2013 runtime for pyzbar.

# 8. Full transfer kit for another AI

## 8.1 Attach these, in this order of importance

- This document (champion-handoff.docx). It is the summary of everything.

- The repository, branch refactor/industrial-hardening. Best: give the AI repo access (push the branch first). Otherwise zip the project folder without .venv, .env, backups/, logs/ and __pycache__/.

- From the repo, if attaching files individually: docs/AUDIT_REPORT.md, docs/DOC_SYNC.md, docs/DATABASE.md, docs/KNOWN_ISSUES.md, docs/AUDIT_FINDINGS.md, db/schema.sql, db/triggers.sql, requirements.txt, main.py, dashboard.py, all of services/ and views/.

- champion-master-prompt.md (phases, rules and acceptance checklist the AI must follow).

- champion-audit-findings.md (original evidence) and run-in-vscode-guide.md.

- The SE2 manuscript PDF (ANDAL_REYES_TALASTAS_FINAL PROJECT DOCUMENTATION.docx.pdf) and the User's Manual PDF.

- Screenshots of the current app screens (any you have) for the UI revamp.

- Optional for PM/academic work: Work Plan PDF, proposal decks, written proposal, Quality Plan docx and charts xlsx, Mermaid diagrams.

Never attach .env, any password, database dump with real employee data, or remember_config.json.

## 8.2 Starter message to paste into the new AI

I am continuing a capstone project. Read the attached champion-handoff.docx first;

it summarises everything done so far, the decisions, and what is left.

Project: Automated Management System for Champion Fine Tooling Corporation

(Python 3.11, CustomTkinter 5.2.2, MySQL 8.0, OpenCV/pyzbar, bcrypt, Matplotlib/NumPy).

Repo branch: refactor/industrial-hardening. Phases 0-3 are done (395 tests pass).

How we work: you read the code and documents and write prompts and reviews;

I paste your prompts into Claude Code in VS Code on my PC, then paste its summary back

to you. Write prompts that are self-contained and can run unattended.

Rules for the coding agent: stay on refactor/industrial-hardening; never push, rewrite

history or touch main; never connect to Aiven or write to champion_db (use throwaway

databases); commit by file name only; never stage .env; run the full test suite with

the real exit code before each commit; tag new code with [RBAC], [4-DATE],

[CONCURRENCY], [THREAD-SAFE], [PANEL-AWE] or [UNHAPPY-PATH].

Next step: Phase 4 (audit chain first, then wear forecast, anomaly detector,

dashboard cards, PDF sections). Then Phase 5 (UI revamp) and Phase 6 (cleanup, exe).

Hand-test results so far: [fill in].

# 9. Memory and context export

Important: this project's memory setting is off, so there are no stored memory entries to list. Every entry below is reconstructed from this project's conversation (18–19 October 2026) and from the memory list z pasted into the project on 18 October 2026. Dates in brackets are when the item was said or saved, where known. Wording is kept verbatim wherever z wrote it.

[2025-11 to 2026-10] - Personal Details (Name & Demographics): The user's name is Ayzhiedy Jee D. Reyes, 21 years old, residing in Metro Manila, Philippines.

[2025-11 to 2026-10] - Personal Details (Education): Pursuing a Bachelor of Science in Computer Science (BSCS) at the Technological Institute of the Philippines (TIP) in Quezon City (Section CS41S2).

[2025-11 to 2026-10] - Personal Details (Academic Groupmates & Collaborators): Collaborates on academic projects with groupmates Cyrus Austin G. Andal, Charles Joseph S. Peralta, Angelo Genesis N. Talastas (forming "Cayper Tech" for Software Engineering 2 and Project Management 3 under instructor Ms. Janice A. Capule), Luis Keine C. Certeza, Marc Kenzo A. Igama, Ferdinand Masi, and classmate Mikaella Dela Cruz (partnered on a public transport network analysis study).

[2026-08] - Personal Details (Friends & Social): Maintains social connections with friends Charles, Jr, Zhy, and Daniel; attends cinema movie screenings with friends.

[2026-08 to 2026-10] - Personal Details (Hobbies, Lifestyle & Transit): Engages in home resistance training using two 4kg dumbbells, adjustable dumbbell sets, and bodyweight exercises focusing on structured progressive overload and compound muscle-group routines. Commutes via light rail transit (LRT/MRT) and local jeepney routes in Metro Manila. Enjoys listening to regional Bikol music.

[2025-11 to 2026-10] - Tools, Languages, & Frameworks Used: Python (3.11), MySQL (8.0), CustomTkinter (5.2.2), Tkinter, OpenCV (4.13), pyzbar (0.1.9), bcrypt (5.0), Pillow (12.2), Matplotlib (3.10), NumPy (2.4), qrcode, Pandas, Scikit-learn, Seaborn, NetworkX, SpaCy, NLTK, SQL, HTML, CSS, JavaScript, Flutter, Figma (UI/UX prototyping, wireframes, personas), Arduino, PyCharm Community Edition 2023.3, Google Colab, Jupyter Notebook, Microsoft Excel, Google Sheets, and Mermaid.io (mermaid.live).

[2025-11 to 2026-10] - Recurring Projects & Milestones:

1. "Automated Management System for Champion Fine Tooling Corporation" (Software Engineering 1 & 2, and Project Management 3 - CS41S2).

2. Undergraduate Thesis: "Optimizing Survival: A Random Forest-Based Species-Site Suitability Modeling and Weighted Bipartite Matching Spatial Optimization Framework for Community-Led Urban Greening in San Mateo, Rizal" (serving as lead system, front-end, back-end, and database developer; constructed a 36-column database schema and 45-species botanical dataset; coordinated with the Municipal Agricultural Office and LGU in San Mateo, Rizal).

3. "SupplyGrid": A computational logistics network optimization framework comparing Dijkstra's, Karger's, Quick Sort, Binary Search, and Rabin-Karp algorithms (March 2026).

4. "ByteSize": A Flutter-based smart summarizer mobile application with user personas and system features (February–March 2026).

5. Public Transport Network Analysis: Graph analysis of local jeepney transportation routes in Metro Manila using NetworkX to identify central stop connectivity (October 2026).

6. Web-based Deterministic Finite Automata (DFA) interactive simulator featuring visual diagrams and transition tables (November 2025).

7. Arduino-based pulse oximeter and heart rate sensor hardware project (November 2025).

8. Attended the Technological Institute of the Philippines 64th Founding Anniversary and Innovation Fair (February 2026).

[2026-08-28] - User Instruction (Tone, Style & Course Adaptation): "Now that we are rushing the proposal today, can you give me the slide content and the script for every slide to be put in the PPT? We will be proceeding with our Software Engineering 2 project, but make it dedicated to this new course, Introduction to Project Management."

[2026-08-28] - User Instruction (Gantt Chart Formatting): "Can you create a Gantt chart for me in Google Sheets for this semester, July 2026 - November 2026, every week (4), just like what is indicated here." / "Can you convert it into a spreadsheet file?"

[2026-08-28] - User Instruction (Presentation Script Style): "Can you create a script here per slide that's easy, understandable, precise, and easy to digest, yet full/complete in detail?"

[2026-08-28] - User Instruction (Documentation Scope & Format): "This is our task for today. CREATE THE FULL 19 SECTIONS DOCUMENTATION. And we've already created a PPT presentation, but we don't have the full document yet. Can you complete it? Don't provide the slide contents anymore, just the documentation." / "Make it as detailed as possible just like our SOFTWARE ENGINEERING 2 DOCUMENTATION."

[2026-08-28] - User Instruction (Problem Emphasis): "Can you highlight the problem here more? Especially by bringing out the real problem within the company and not just making it sound like there is an invented problem."

[2026-08-28] - User Instruction (Professor's DSS / Operational Upgrade Requirement): "our professor recommended these for all the groups: Magre-recommend sila Help the company decide (the upper management) or improve the operations not just a pure inventory or management system."

[2026-08-28] - User Instruction (Company Scale Addition): "Can you add somewhere in the background that it has almost 200 employees and 2000+ tools and machines excluding the consumables."

[2026-08-28] - User Instruction (Conceptual Explanation Preference): "Can you explain in the simplest way, what is the difference between UI, frontend, backend and database?"

[2026-09-14] - User Instruction (Writing Coach Persona & Rubric Strictness for Assignment 5.0): "Take note: Please act as an expert writing coach. Rewrite the content below to improve clarity, readability, and natural flow. Use varied sentence lengths and straightforward language while keeping the original message and intent. Avoid using complex words unless they're technical terms. Use simple grammar, but still academic. Please refine clarity and conciseness to make it even stronger. Make sure to interpret the findings more critically. Discussing more synchronization challenges and limitations would elevate the report from proficient to exemplary. Strictly follow the rubrics, please. Make sure to achieve a perfect 20 points... Be detailed as possible with the answers without any make up or unncecessary information. Include as well if we need to put a diagram on every section and what diagram shall we include there."

[2026-10-18] - User Instruction (System Revision Prompt & Master Doc Sync): "Now, kindly create a comprehensive, detailed, pro-level prompt for another agent to analyze and fully revise our current system while retaining all its functionalities and features. I want you to include these analyses: database problems, add features, Improve what needs to be improved, including the conditional and data input rules, Add something that will make the panel fall in awe and say this is the best project so far, Fully revamp the overall layouts and UI, and kindly look for errors and analyze the happy path and anything that may go wrong... Kindly just make this a doc file, and every time we make changes until my plan expires, update the doc file to sync everything that we've done and not yet done."

[2025-11 to 2026-10] - Champion Fine Tooling Automated Management System (Client & Problem Context):

- Client: Champion Fine Tooling Corporation, founded in 1973 by Mr. Aaron Ching Tan, located in Valenzuela City, Metro Manila (52 years in operation). Specializes in precision machining, sheet metal fabrication, machine building, automation design, custom metal parts, CNC laser & waterjet cutting, and engineering consultations.

- Scale: Nearly 200 employees and 2,000+ precision tools and machines (excluding consumables).

- Supervisor / Point of Contact: Mr. Augie I. Reyes / Augie Ignacio (Mechanical Specialist/Supervisor), interviewed initially and during a November 15, 2025 shop-floor operational deep-dive.

- Core Operational Problem: 100% manual pen-and-paper logbook system. Field workers/machinists have oil-covered hands and intentionally bypass writing in the logbook to avoid soiling it. This causes massive data gaps, "phantom inventory" (logbook says a tool is available when it is physically missing, e.g., a misplaced caliper caused a 45-minute rush order delay), long borrowing queues, memory-based tool acquisition guessing, and lack of real-time visibility.

- Quantified Financial Loss: Average of 2 precision tools lost per month at ₱5,000/unit (Guhring Philippines benchmark) = ₱10,000/month or ₱120,000/year in lost tools, plus 30 minutes/day of wasted manual logging/searching across 5 staff at ₱60/hour manufacturing wage = ₱10,689/year.

- Strategic Goal: Prepare for upcoming ISO compliance audits with an unalterable digital audit trail and provide a Decision Support System (DSS) for upper management.

[2025-11 to 2026-10] - Champion Fine Tooling Automated Management System (Technical Architecture & Algorithms):

- Deployment: Offline Local Area Network (LAN) desktop application on Windows 11 (64-bit) workstations (Core i7, 8GB RAM minimum), delivered via portable hard drive as a compiled `.exe` executable. No internet, cloud, macOS, Linux, mobile, or external SMS/Email push notifications.

- 3-Tier Architecture: Presentation Tier (CustomTkinter 5.2.2 GUI + 1080p HD Webcam), Logic Tier (Python 3.11 Backend Service + Database Controller), and Data Tier (MySQL 8.0 offline relational database).

- Core Algorithms:

1. O(1) Hash Table Data Structure: Caches tool catalog in local memory using Tool ID as key for instantaneous constant-time lookup during QR scans, preventing UI freezing.

2. bcrypt 5.0 Cryptographic Hashing: Salted irreversible password encryption for Republic Act 10173 (Data Privacy Act of 2012) compliance.

3. ABC Analysis Algorithm (Pareto 80/20 Rule): Categorizes inventory by usage frequency into Category A (top 20% most used), Category B (middle 30%), and Category C (bottom 50% least used) for procurement decision support and bi-weekly audits.

[2025-11 to 2026-10] - Champion Fine Tooling Automated Management System (User Roles & 10 Modules):

- 3-Tier RBAC: Administrators (full access), Staff (daily issuance/retrieval/inventory), and Workers (passive users with no login credentials who only present printed QR badges to the webcam).

- 10 Integrated Modules:

1. Security Module (bcrypt login, 3-tier RBAC, 15-minute inactivity auto-logout, 3-failed-attempt lockout).

2. Role Management Module (user registration, auto Employee ID generation, privacy-masked QR ID badge printing).

3. Maintenance Module (resolves auto-flagged damaged/lost tools, restores archived/soft-deleted records, executes `.sql` database backups and restores).

4. Help Module (on-screen manuals and FAQs).

5. Search Module (global dynamic keystroke filtering across all tables without reset buttons).

6. Profile Module (view/edit personal info, reprint QR badge, view personal transaction history).

7. Reports Module (7 printable PDF reports via multithreaded processing: Tool Usage/ABC Analysis, Employee Activity, Project Allocation, Damage & Loss, Low Stock, Overdue Transactions, Inventory Summary).

8. Products & Inventory Module with Integrated Tagging (real-time catalog, condition monitoring, QR sticker printing on matte sticker paper).

9. Project Management Module (admin workspace to allocate tools and link workers via QR; state-machine workflow: Pending -> Reviewed/Approved -> Ongoing -> Completed/Archived; locks deployed projects from retroactive edits).

10. Issuance & Retrieval + Tracking & Accountability Modules (webcam "Digital Cart" recording 4 timestamps: Issuance Date, Project Start Date, Project End/Due Date, Actual Retrieval Date; mandatory return condition check auto-routing damaged/lost tools to Maintenance; unalterable Deployment Logs, Activity Logs, and Audit Trail).

[2025-11 to 2026-10] - Champion Fine Tooling Automated Management System (Financials, Evaluation & Quality Management):

- Cost-Benefit Analysis (CBA): Total Cost = ₱130,689.00 (Hardware: ₱34,040.00 [Dell Inspiron 15 5000 ₱32,990 + 1080p Webcam ₱1,050]; Software Labor for 30 days: ₱91,970.00 [Programmer ₱26,721, System Designer ₱29,572, System Analyst ₱35,677]; System Cost: ₱0.00 [open-source]; Stationeries/Supplies: ₱559.00; Utilities: ₱2,020.00; Training: ₱2,100.00).

- Projected Benefits & ROI: 85% reduction in tool losses (₱102,000.00/yr) + 85% recovery of wasted staff time (₱9,085.65/yr) = ₱111,085.65 annual benefit. ROI = 85%. Payback Period = 14 months (1 year and 2 months).

- ISO/IEC 25010 Evaluation Results (10 IT Professionals + 10 Non-IT Staff, 5-point Likert scale): Functional Suitability = 4.48 (Tech 4.46, Non-Tech 4.50 - Agree); Security = 4.25 (Tech 4.16, Non-Tech 4.34 - Agree); Maintainability = 4.16 (Tech 4.34, Non-Tech 3.98 - Agree); Usability = 4.09 (Tech 4.26, Non-Tech 3.92 - Agree); Reliability = 3.96 (Tech 4.16, Non-Tech 3.76 - Fairly Agree). Overall Weighted Mean = 4.19 (Tech 4.28, Non-Tech 4.10 - Agree).

- Identified System Weaknesses & Recommendations from SE2 Defense: (1) Refine RBAC Matrix with strict server-side validation to prevent unauthorized inventory edits by Staff; (2) Implement exception handling, pagination, and input limits to prevent UI freezing during heavy "unhappy path" queries; (3) Establish mandatory weekly off-site `.sql` backups; (4) Conduct bi-weekly ABC-guided physical audits on Category A tools; (5) Future-proof via migration to a local Wi-Fi intranet web app.

- Quality Planning (Assignment 5.0): Six Sigma target (3.4 defects per million opportunities), Six 9s availability (99.9999% uptime / <30s downtime/yr), <1.0s QR scan response time. Engineered DOE Matrix (Run 4 optimal: Matte Sticker + 1080p Webcam + Asynchronous Threading), 14-Day Run Chart (stabilized at 0.68s–0.90s after Day 6 threading update), Peer-Review QA Flowchart, Quality Control Chart (Seven Run Rule triggered Days 4–10 from smudged webcam lens, fixed Day 11), and Ishikawa Fishbone Diagram (Hardware, Software, Environment, People).

[2026-10-18] - Project Repository: https://github.com/zed2608/Champion-Management-System (public; GitHub username zed2608). Original audit done at commit aa3e305.

[2026-10-18] - User Instruction (Audit Scope): "Kindly check as well what's wrong and not matched and related within the system and the documentation."

[2026-10-18] - User Instruction (Workflow): "My plan is like what we're doing in our Thesis project. You provide the prompt and I will run it in our Claude Code in VSCode."

[2026-10-18] - User Instruction (Run Guide): "Can you teach me again, step by step, how to run the current GitHub repo in my VS Code?"

[2026-10-18] - Workflow Preference: Claude writes ready-to-paste prompts and reply cards for Claude Code; z pastes Claude Code's summaries back for review; each phase ends with a plain-language summary and a numbered hand-test list with expected results.

[2026-10-18] - User Instruction (Unattended Prompts): "Before sending that, I will leave the computer for an hour less, can you further include necessary prompts to this one?" (Preference: when z is away, prompts must be self-contained, need no blanks filled, and let Claude Code pick safe defaults instead of asking.)

[2026-10-18] - User Report: "still this one." (Inventory "Could not update" error on PID 1 "nails" persisted after pip install and restart; screenshot attached. Root cause later found: row click passed the ID as text.)

[2026-10-18] - User Report: Inventory "Could not update", "Dependency Missing: install tkcalendar", Issuance would not let z select a project, the Inventory checkbox, and an objection to the separate Tagging module (Claude Code: "You're right. I removed the sidebar entry and deleted views/tagging.py").

[2026-10-18] - Decision (sent by z to Claude Code): Target Python 3.11 to match the manuscript; recreate .venv with py -3.11; remove PyQt5/PyQt6; pin python-dotenv and qrcode; add pytest.

[2026-10-18] - Decision (sent by z to Claude Code): Staff get read-only Project Management; Staff drafting stays off because the manuscript says administrators draft projects.

[2026-10-18] - Decision (sent by z to Claude Code): Inactivity logout is 15 minutes (change the code).

[2026-10-18] - Decision (sent by z to Claude Code): ABC uses A = top 20% of tools by usage, B = next 30%, C = last 50%, as in Ch. 1–3; the Ch. 5 "top 70%" is a manuscript typo; a tool never issued in the period is always C; archived tools stay in historical totals.

[2026-10-18] - Decision (sent by z to Claude Code): Project workflow is Pending → Approved → Ongoing → Completed, plus Declined/Cancelled, then Archived; Admin-created projects are auto-approved ("remove double validation"); legacy Declined rows showing as Cancelled is fine.

[2026-10-18] - Decision (sent by z to Claude Code): Workers stay blocked from login; typing an ID manually stays as a fallback for broken cameras; ask z only if a decision would remove a feature.

[2026-10-18] - Decision (sent by z to Claude Code): Lost units leave quantity_total with a running quantity_lost; tool.condition is display-only; equipment is one row per unit and a consumable is one row with its quantity.

[2026-10-18] - Decision: The separate Tagging module is removed; tagging lives inside Products & Inventory ("with integrated Tagging"); Staff can tag untagged tools, only Admin can relink or unlink; manuscript spots (Figs. 13–16, 97, 118, manual Tagging page, Admin Quick Start) are listed in DOC_SYNC.

[2026-10-18] - Rule (sent by z to Claude Code): "never run exploratory or debugging scripts against champion_db again. Use a throwaway database or a copy made from the latest backup."

[2026-10-18] - Rules (sent by z to Claude Code): Develop and test only on the local MySQL copy; never point db/migrate.py at Aiven; migration must refuse to run without a fresh mysqldump backup and be re-runnable; work on refactor/industrial-hardening only; do not push, rewrite history, or touch main; commit by file name only, never git add -A or git commit -a, never stage .env; run the full test suite with the real exit code (no | tail) before every commit; if a step breaks and cannot be fixed, revert it, note it in docs/KNOWN_ISSUES.md, and move on.

[2026-10-18] - z's own to-do (stated to Claude Code): "I'll handle moving the real data to local LAN MySQL myself after Phase 1 passes." / "I'm rotating the Aiven password today" / "I'll close the old windows, rebuild .venv on 3.11, rotate the Aiven password, and shift the Aiven timestamps by +8 hours when I import them."

[2026-10-18] - Security Context: The public repo had a committed .env with the Aiven cloud MySQL login, and .env.example had an Aiven password in comments. The live system used Aiven cloud MySQL, contradicting the manuscript's "strictly offline LAN" claim. Rotation not yet confirmed.

[2026-10-18] - Progress Context: Phases 0–3 done on refactor/industrial-hardening (commits ed0b315, 06cf783, c92863b, c1307c0, 53878a5 among others); 395 automated tests pass; nothing pushed. Hand-test result lines were sent as unfilled templates twice, so no manual hand-test results exist yet. Next: Phase 4 (audit chain, wear forecast, anomaly detector), Phase 5 (UI revamp), Phase 6 (cleanup, exe).

[2026-10-19] - User Context: "Since my pro plan will end tomorrow, my weekly limit is on the edge of 75% as well." z is moving to another service.

[2026-10-19] - User Instruction (Handoff Document): "Can you reiterate, summarize, and analyze all that we've done/accomplished, what is yet to be done, and our plans and incoming ones here in our conversation for this project. Include as well a summary of the files and report names generated."

[2026-10-19] - User Instruction (Doc Sync): "Kindly just make this a doc file, and every time we make changes until my plan expires, update the doc file to sync everything that we've done and not yet done."

[2026-10-19] - User Instruction (Future-proof Transfer): "To be future-proof, kindly include the complete and comprehensive description, features, limitations, and full required files/documents for full transfer (like what I should attach to let the other AI fully understand what we're doing, just like what you do), and the context of the system."

[2026-10-19] - User Instruction (Memory Export Format): "Output everything in a single code block so I can easily copy it. Format each entry as: [date saved, if available] - memory content... preserve my words verbatim where possible... Do not summarize, group, or omit any entries. After the code block, confirm whether that is the complete set or if any remain."

Confirmation: this is the complete set I can produce. This project has no stored memory (the setting is off), so nothing remains beyond these entries. It covers everything z said in this project plus the full memory list z pasted on 18 October 2026, kept word for word. Anything from z's chats outside this project is not visible here and is not included.

# 10. Document change log

| Sync | Date (UTC) | What changed |
| --- | --- | --- |
| 1 | 19 Oct 2026 | First version: covers everything up to the Phase 3 summary and the Phase 4 prompt (18 Oct 16:44). |